Meeting Minutes 1/20/2023

Leader: Augustine Jacob

3:13 PM: Started meeting

3:24: Considered name change and discussing marketing

3:30 Decided to use pentagon scoring system

3:48 Decided to use Android Studio and Java

3:50 Deciding on 5 traits to use for pentagon review

4:00 Division of labour

4:10 Working on Powerpoint

4:24 Hadi joined meeting

4:25 Hadi is assigned to Field Researcher

4:54 Anirudth left the zoom call

4:58 Decided on Timeline

5:12 Added filtering using scoring system feature

5:13 Add a report system for users

5:16 Meeting concluded

Everyone was here

Meeting Minutes 1/20/2023

Leader: Augustine Jacob

3:13 PM: Started meeting

3:24: Considered name change and discussing marketing

3:30 Decided to use pentagon scoring system

3:48 Decided to use Android Studio and Java

3:50 Deciding on 5 traits to use for pentagon review

4:00 Division of labour

4:10 Working on Powerpoint

4:24 Hadi joined meeting

4:25 Hadi is assigned to Field Researcher

4:54 Anirudth left the zoom call

4:58 Decided on Timeline

5:12 Added filtering using scoring system feature

5:13 Add a report system for users

5:16 Meeting concluded

Everyone was here

Meeting Minutes 1/29/2023

3:10 Augustine arrives to meeting

3:30 validated requirements

3:40 finished ranking requirement priorities

3:44 submitted assignment part 1

3:45 github part 2 issues tag

4:40 Issues completed

4:40 milestones tag

4:50 Decided next steps

4:53 meeting concluded

Hadi was not here today

Meeting Minutes 1/31/2023

5:40 Downloading Android Studio

5:46 We copied the repository into our systems

5:51 Figuring out where to start coding

5:57 Creating files, these are the creation values

6:05 creating virtual device to test code

6:10 meeting adjourned

Hadi and Augustine are absent.

Meeting Minutes 2/7/2023

Meeting Minutes

Augustine Jacob

5:35 Meeting started all present

5:35 decided to switch to web app

5:40 decided on languages for project

5:41 added Hadi to the github

6:00 end of meeting

Everyone was present.

Meeting minutes 2/19/2023

Hadi Absent

4:00pm Meeting Started

4:05 Brent showed others how to run the program with the database implementation

4:10 Showing what each of us has worked on thus far

4:15 Some individual work

4:45 Working at implementing code. Login page going straight to profile personalization now works.

4:46 Working at bug fixing and implementation of matching page